Agile Software Development
SCRUM
www.InstigateMobile.com

---
Overview
- SCRUM Team
  - Product Owner
  - Scrum Master
  - Development Team
- SCRUM Events
  - Sprint Planning
  - Sprint Demo
  - Sprint Retrospective
  - Daily SCRUM
- SCRUM Artifacts
  - Product Backlog,Sprint Backlog
  - Sprint Goal
  - Definition of Done (DoD)
  - Velocity, User Story, Burn Down Chart

---
Waterfall and Agile

---
Traditional software development
Traditional software development
Traditional software development
- Pre-defined set of features, low requirements churn
- Delivering large pieces of software or entire product (waterfall) at once → longer development periods → less stability
Agile software development model
- Dynamically defined/ prioritized set(s) of feature
- Delivering smaller pieces, one by one → shorter development periods → more stability

---
Form a SCRUM team
- Scrum Master (maintains the process)
- Product Owner (represents the stakeholders)
- Team (cross-functional group – Dev, QA, Architects, etc.)
- Team size: 3-7, co-located

---
SCRUM Master
- Watches that all Scrum processes are followed
- Leads the team
- Facilitates and coordinates everything
- Help removing the obstacles
- Can be anyone with necessary skills

---
Product Owner
- Business-oriented, defines product backlog
- Prioritizes features
- Owns vision of the product
- Owns release dates/costs
- Open to negotiations with the Team
- Can be Product/ Project/Marketing Manager

---
Team
- Developers, QAs, Architects, Analysts, Tech Writers, etc.
- Actually does the work
- Responsible for estimates and planning the work/risks
- Does everything to deliver on schedule

---
Product Backlog:
- Prioritized list of features
- Defined by Product Owner/Team
- Prioritized by Product Owner
- Reviewed and re-prioritized before project starts and before each Sprint

---
Sprint
- Basic unit of development in SCRUM
- Timesboxed (restricted to a specific duration) effort of a constant length
- Team decide the duration
- Typically – 1 to 4 weeks
- Before Sprint: sprint planning meeting
- After sprint: review/demo and retrospective

---
Sprint Planning Meeting
- Held at the beginning of the sprint
- Product Owner selects what work is to be done
- Details the time it will take to do that work, with the entire team
- Product owner usually checks the estimated time by asking questions
  - Do you considered time for installing the necessary versions of browsers or considered only testing time?
- Eight hours limit

---
Definition of Done (DoD)
- What “Done” means should be defined BEFORE sprint Starts
- All team members should agree
- Cannot be change once Sprint starts
- DoD should be concrete and masurable
- “Sashimi” - a term that something is done

---
Sprint Planning Example

---
Sprint Review/Demo Meeting:
- Held at the end of each Sprint cycle
- Review the work that was completed and not completed
- Present the completed work to the stakeholders
- Incomplete work cannot be demonstrated
- Four hour time limit

---
Daily Scrum/Standup
- Held daily, same location and the same time every day
- The meeting start precisely on time
- All are welcome, but normally only core roles speak
- The meeting is timeboxed to 15 minutes
- Each team member answers three questions:
  - What have you done yesterday?
  - What are you planning to do today?
  - Any impediments/stumbling blocks?
- Impediments are soled by Scrum Master outside the daily Scrum Meeting

---
How the burndown chart works?

---
Taskboard warning signs

---
Sprint Results
- If at the Sprint Review Meeting the acceptance criteria of “Done” are not met – the item(s) is NOT DONE and Sprint failed.
- There are not partially done sprints.
- All not Done Stories go to the product backlog and are prioritized by Product Owner again

---
Question 1
- Which one of the following is not a Scrum role?
  - A.	Product Owner
  - B.	Scrum Master
  - C.	Product Manager
  - D.	Team

---
Question 2
- Which of the following meeting is not part of Scrum?
  - A.	Product review meeting
  - B.	Sprint review meeting
  - C.	Sprint planning meeting
  - D.	Sprint retrospective meeting

---
Question 3
- Name the meeting during which the Team demonstrates to the Product Owner and any other interested parties what it was able to accomplish during the Sprint.
  - A.	Sprint retrospective meeting
  - B.	Product review meeting
  - C.	Sprint review meeting
  - D.	Stakeholder Review Meeting

---
Question 4
- Name the meeting during which the Team demonstrates to the Product Owner and any other interested parties what it was able to accomplish during the Sprint.
  - A.	Sprint retrospective meeting
  - B.	Product review meeting
  - C.	Sprint review meeting
  - D.	Stakeholder Review Meeting

---
Question 5
- Who is responsible for prioritizing product backlog
  - A.	Team
  - B.	Scrum Master
  - C.	Product Owner
  - D.	Product Owner and Team

---
Instigate Mobile CJSC
58/1 K. Ulnetsu, Yerevan 0069, Armenia
www.instigatemobile.com
Armenia +374 60 464700
USA (VoIP)	+1 408 625 7509
Germany (VoIP) +49 893 8157 1771