Scrum
ggg.instigatemobile.com

---
Confidential
What is Scrum?
Scrum is an iterative agile software development methodology for managing product development
Scrum is an agile process that allows to focus on delivering the highest business value in the shortest time
It allows to rapidly and repeatedly inspect actual working software (every two weeks to one month)
Every two weeks to a month anyone can see real working software and decide to release it as is or continue to enhance it for another sprint

---
Scrum has been used by:
Microsoft
Yahoo
Google
Philips
Siemens
Nokia
BBC
Electronic Arts
High Moon Studios
Lockheed Martin
Capital One

---
Scrum

---
Sprint
A sprint is a regular, repeatable work cycle in scrum methodology during which work is completed and made ready for review
Scrum projects make progress in a series of “sprints”
Duration is 1–4 weeks
Product is designed, coded, and tested during the sprint

---
All together
Requirements
Design
Code
Test
Scrum team do a little of everything all in a sprint

---
Changes during a sprint
Don't make changes during a current sprint
Think twice before changing a current sprint
Only when customer insists

---
Framework
Roles
Product owner
Scrum Master
Team
Ceremonies
Sprint planning
Sprint review
Sprint retrospective
Daily scrum meeting
Product backlog
Sprint backlog
Burndown chart
Velocity
Artifacts

---
Framework
Product backlog
Sprint backlog
Burndown chart
Velocity
Sprint planning
Sprint review
Sprint retrospective
Daily scrum meeting
Ceremonies
Roles
Artifacts
Roles
Product owner
Scrum Master
Team

---
Product Owner
Identify customer needs and project requirements
Have a full view of the project specifications
Decide on release date and content
Write and have always updated the user stories based on specifications and schedule
Be responsible for sprints backlog
Accept or reject sprint results

---
Scrum Master
Ensures that the scrum process is used as intended
Remove impediments
Enable close cooperation across all roles
Organize and participate in scrum ceremonies
Sprint planning
Sprint review (demo)
Sprint retrospective
Daily scrum meeting (stand-up)
Monitor and manage project team to ensure project delivery within allotted budget and timelines

---
Scrum Team
Typically 5-9 people
Cross-functional
Programmers, testers, designers, etc.
Members should be full-time

---
Framework
Product owner
Scrum Master
Team
Product backlog
Sprint backlog
Burndown chart
Velocity
Sprint planning
Sprint review
Sprint retrospective
Daily scrum meeting
Ceremonies
Roles
Artifacts

---
Sprint planning
Discuss the scope of work they should implement in that sprint
Prepare the sprint backlog
Identify the stories/tasks and estimate them (stories not larger than 20 hours/points, tasks not exceed 10 hours/points)
Write stories' definition of done
Collaboratively, not done alone by the Scrum Master
Product Owner: Add command line tool to build any Web Application
build Web application from command line
allow to integrate it with Jenkins to have corresponding job
has corresponding README file with description of usage

---
Sprint review (demo)
Team presents what accomplished during the sprint
Informal
Whole team participates
Typically takes the form of a demo of new features
Incomplete work cannot be demonstrated

---
Sprint retrospective
Reflects on the past sprint
Done after every sprint
Whole team participates
Each team-member answers two questions:
What went well during the sprint?
What could be improved in the next sprint?

---
Daily scrum meeting (stand-up)
Parameters
Daily
15-minutes
Stand-up
Not for problem solving
Each team-member answers three questions:
What did I do yesterday?
What will I do today?
Do I see any impediment?

---
Framework
Roles
Product owner
Scrum Master
Team
Ceremonies
Sprint planning
Sprint review
Sprint retrospective
Daily scrum meeting
Artifacts
Product backlog
Sprint backlog
Burndown chart
Velocity

---
Product backlog
The requirements
A list of all desired work on the project
Prioritized by the product owner
This is the product backlog

---
Sprint backlog
A list of tasks identified by the team to be completed during the sprint
Estimated sprint tasks
Remaining work is updated daily

---
Sprint burndown chart

---
Velocity
A measurement of the work done by the team in the sprint
Measures how much functionality team delivers in the sprint
Estimates the effectiveness of stories/tasks completed by the team
100% completed task is considered done
Helps the team to effectively plan work
All tasks added after planning are not shown in velocity

---
Velocity

---
Good luck!

---
Instigate Mobile CJSC
58/1 K. Ulnetsu, Yerevan 0069, Armenia
ggg.instigatemobile.com
Armenia +374 60 464700
USA (VoIP)	+1 408 625 7509
Germany (VoIP) +49 893 8157 1771