Software development process
ggg.instigate.training

---
Agenda
- Software Development Process
- Extreme Programming
- Instigate's Approach
- CMM/CMMI

---
Software Development Process
- Structure defining development of software product
  - Software life-cycle, software process
- Several models, each describing approaches for its specific tasks and activities
  - Iterative processes
    - Dynamic products
  - Waterfall processes
    - Large and very risky products
- Main activities include
  - Requirements analysis
  - Design (Specifications, Architecture)
  - Implementation, Testing and documenting
  - Deployment and maintenance
- Often programmers remember about defined software development process, when they are in trouble

---
RUP – Rational Unified Processda
- Iterative development process
  - General framework, collection of adaptable processes
- An iteration with phases is illustrated below

---
XP – Extreme Programming
Iterative, agile software development methodology
- Flexible enough to handle dynamically changing requirements, risks.
- Defines practices to encourage several values:
  - Communication, Simplicity, Feedback, Courage, Respect
- Defines 4 activities, which are performed during software development process:
  - Planning/Listening
  - Coding
  - Testing
  - Designing

---
 XP – Practices
- Fine Scale Feedback
  - Pair Programming
    - One is coding, other is reviewing and focusing on more higher level picture.
  - Planning Game
    - User Stories
    - Release, Iteration Planning,
    - Measure the project velocity
  - Test Driven Development
    - The code is considered final if programmer cannot find any other condition, on which the code is failing
    - Code the unit test first
    - All code must have unit tests
  - Whole team
    - Customer is always available and is considered as a real user of the developed product

---
XP – Practices
- Continuous process
  - Continues integration
    - When a bug is found tests are created
    - Acceptance tests are run often and the score is published
  - Design improvement
    - Refactor whenever and wherever possible
    - Leave optimization till last
  - Small releases
    - No functionality is added early

---
Instigate's Approach - Described
- Is generally based on XP approach:
  - Management Experience
  - Dynamic Requirements, Risky Projects
- Pair Programming
- Defined documentation to be created during product development

---
Instigate's Approach – Illustrated

---
 Instigate's Approach – Summary
- Requirements
  - PRD
  - Main Use-Scenarios (Use-Cases document)
- Specifications
  - Shell version
  - Detailed Use-cases (Use-Cases document)
  - Acceptance tests (Test-plan)
  - Functional Specification
- Architecture, Design
  - Prototyping
  - Black-box tests (Test-plan)
  - Development/Architectural Specification

---
Instigate's Approach – Summary (cont'd)
- Implementation, Testing
  - Unit, integration testing
  - White-box tests (Test-plan)
  - Continuous integration
  - Iteratively growing functionality
  - Alpha release (basic functionality)
  - Beta release (full functionality, not stable)
  - Release
- Deployment
  - User Guides, Tutorials
  - Packaging
- Maintenance
  - Support, critical bug fixing

---
CMM/CMMI
- Capability Maturity Model – is maturity model of software engineering capabilities.a
- It is community developed and owned model for software development and maintenance.
- Is based on common-sense application of process management and quality improvement concepts.
- Provides software organizations with guidance in:
  - how to control their processes for developing and maintaining software.
  - selecting process improvement strategies by determining current process maturity and identifying the few issues most critical to software quality and process improvement.
- Has been superseded by CMMI (Capability Maturity Model Integration).

---
Maturity Models

---
Maturity Models - Described
Level 1 – Initial
The software process is characterized as ad hoc, and occasionally
even chaotic. Success depends on individual effort.
Level 2 – Repeatable
Basic project management processes are established to track cost,
schedule, and functionality. The process discipline repeats earlier projects
with similar applications.
Level 3 – Defined
The software process for both management and engineering
activities is documented, standardized. All projects use organization's standard software process tor developing and maintaining software.
Level 4 – Managed
Detailed measures of the software process and product quality
are collected. Both the software process and products are measured.
Level 5 – Optimizing
Continuous process improvement is enabled by quantitative
feedback from the process and from piloting innovative ideas and technologies
Maturity Models - Described

---
 Maturity Models - Illustrated

---
Instigate Training Center Foundation,
134/1 Tsarav Aghbyur 0054, Armenia
+374.60.510.710
ggg.instigate.training